## Slide 1: PROJECT MANAGEMenT

## Slide 2: DEFINITION OF A PROJECT
A project is a temporary endeavour under taken to create a unique outcome, product or service.
Temporary means that every project has a definite beginning and end.
Unique means that the outcome is different in in some distinguishing way from similar outcomes, products or services
OR
A project is a unique set of activities that are meant to produce a defined outcome, with a specific start and finish date, and a specific allocation of resources

## Slide 3: DEFINITIION OF PROJECT MANAGEMENT
Project Management is the planning, organising, directing and controlling of organisational resources for a relatively short-term objective, that has been established to complete specific goals and objectives.

## Slide 4: 6 PHASES OF A PROJECT
ENTHUSIASM
DILLUSIONMENT
PANIC
SEARCH FOR THE GUILTY
PUNISH THE INNOCENT
PRAISE AND HONOURS FOR THE NON-PARTICIPANTS

## Slide 5: THE ROLE OF PROJECTS IN ORGANISATIONS
STRATEGY
OPERATIONS
Business as Usual
PROJECTS
Change
Integrate
Today’s Project is tomorrow’s “business as usual”

## Slide 6: CRITICAL ELEMENTS TO PROJECTS
OUTCOMES: Technical Specification and Quality Requirements
TIME: Due Date and Schedule
COST: Budget and Financial Outcomes

## Slide 7: THE ROLE OF PROJECTS IN ORGANISATIONS
STRATEGY
OPERATIONS
Business as Usual
PROJECTS
Change
Integrate
Processes
Budgets
Operational Plans
Top Down Objectives
Projects, Programs and Strategies
Project Plans
Time line
One off Objectives

## Slide 8: THE PROJECT MANAGEMENT PROCESS
CONCEPT
DEVELOPMENT
IMPLEMENTATION
FINALISATION
Project Identification & Initiation
Preliminary Scoping & Assessment
Low Level approval
Detailed plan and scoping
Higher Level Plan
Detailed Preparation, Design & Planning
Work issue and execution
Monitoring, Feedback and Control
Finalisation, Completion & Handover
Client Acceptance
Post Audit

## Slide 9: PROJECT MANAGEMENT PROCESSES
INITIATING
PLANNING
CONTROLLING
EXECUTIING
CLOSING

## Slide 10: PROJECT SELECTION & PRIORITISATION

## Slide 11: PROJECT SCOPING & DECISION FACTOR
Background to the Project
Customer Requirements and prorities
Strategy & Plans
Opportunity or Problem Definition
Current Situation Anaylsis
Potential Alternatives
Expected Benefits
Risk Considerations
Preliminary Plan & Schedule

## Slide 12: PROJECT ASSESSMENT & SELECTION
Is the Project Doable?
Technical and Economic Feasibility
Does it Make Sense to do it?
Strategic fit with organisation’s mission, objectives and strategy
Do we have anything better to do?
Basis of comparison between, potential projects. Which are more important

## Slide 13: DEVELOPING THE SCOPE OF WORK
TO DO LIST
FULL WORK BREAKDOWN STRUCTURE

## Slide 14: WHAT IS A WORK BREAKDOWN STRUCTURE? (WBS)
The WBS provides a basis for dividing a project level scope into manageable, definable packages of work;
The WBS is a way of translating packages of work together for project objectives. These are then prioritised and formed together into parent/child heirachies

## Slide 15: WORK BREAKDOWN STRUCTURES
Breaks down the project objectives into increasingly detailed sub-objectives, activities and tasks.
PROJECT
TASK
TASK
SUB-TASK
SUB-TASK
WORK PACKAGE
WORK PACKAGE

## Slide 16: OUTCOMES OF THE WBS
Increases chance that all work will get completed
Assists in the planning process
Helps with budgeting, scheduling, resource availability and control
Shows key activities and steps for completion
Helps identify complexities
Defines clear responsibility for tasks
Shows where risk of time, complexity and resource allocation
Assists Project Manager to monitor resource use and reporting

## Slide 17: DEVELOPING A WBS
Clearly define objectives
Create steps to get to the objectives
What are the major outcomes required
How much time is required
Who will do it
When is it due

## Slide 18: SAMPLE WBS – BUILDING A HOUSE

## Slide 19: MANAGING SCOPE
Have a clearly defined and documented scope that is agreed up front in a Project Summary Report
Have a clearly defined procedure for changes to scope
Have clearly defined procedure for dealing with emergent work, additional work and underestimation of existing work
Double check WBS and make sure that nothing has been forgotten?
Report monthly on progress
Have a “wish list” documented for out of scope work

## Slide 20: PROJECT SUMMARY REPORT

## Slide 21: CRITICAL PATH METHOD
Is a management tool that allows us to:
  Plan
    Establish a Logical progression of work
    Establish timings
    Determine resource requirements
    Develop a budget
  Control
    Control Progress
    Control Costs

## Slide 22: What the Critical Path looks like…

## Slide 23: Critical Path in real life…

## Slide 24: Critical Path in the real world…

## Slide 25: Reporting Control
Monthly Control (Overall Project Manager)
Weekly Control
(Task/Team Manager)
Daily Control
(Workers)

## Slide 26: PROJECT MILESTONES
Milestones – points in the project representing the completion of key activities.
  Strictly defined, milestones are tasks, inserted in the project network have a zero duration, consume no resources and are control points only
  Milestones may be created just to have a control point for checking the project OR they may naturally occur in the form of key tasks in the network

## Slide 27: Project Control: Milestones & Selection

## Slide 28: MANAGING SMALL PROJECTS
Normally have a small team, who also have to work on other tasks in normal business operations
Use a formal project management technique for easy of reporting and management of project
Often a significant financial commitment relative to the size of the organisation undertaking the project
Less detailed planning required – can take shortcuts
Manual systems are normally fine to use, i.e. excel spreadsheets
Less formal reporting, for instance can manually mark up diagram or paper copy

## Slide 29: Small Project Planning List tasks, Resources & Duration

## Slide 30: Create WBS & GANTT Chart

## Slide 31: WBS & GANTT CHART

## Slide 32: RESOURCE HISTOGRAM

## Slide 33: TIPS AND TRICKS
Use every second row for the WBS, then you can track the progress in the link below in a different colour
Changes to plan can be done by inserting new rows and columns
Always keep an original copy of the first plan separate to other plans and working files

## Slide 34: PROJECT MANAGEMENT
Project Managers are concerned about:
  Time
  Tasks
  People
  Results
  Need a balance across all 4 to be a good Project Manager

## Slide 35: PROJECT LEADERSHIP
When the best leader’s work is done, the people say
“We did it ourselves”
Lao-Tzu

## Slide 36: Cause & Effect……….
CORE SKILLS – Self Awareness, Goal Setting & Planning, Communication
SUPPORT SKILLS - Delegation feedback & Control, Time management & Self Management, Problem Solving, Decision Making
EFFECTS – Conflict Management, Team Building, Motivating & Influencing, Stress Management

## Slide 37: Effort – Throwing Resources at a Project slows it down…..
For projects depend on intellectual effort, more resources when project gest into trouble can make things worse.
This is because people already on the project have to stop or slow down in order to make time to get new members up to speed before becoming productive
The time lost doing this can be more than the gains achieved by the extra resources

## Slide 38: EFFECTIVE PROJECT MANAGEMENT
Effective Project managers do not need to be technical specialists
Specialisation can often slow things down as managers get stuck into the detail
Effective project management unleashes the team to do the content of the project
THE ROLE OF THE PROJECT MANAGER IS TO:
  Interface with Management
  Planning Agent
  Team Leadership

## Slide 39: INTERFACE MANAGEMENT
Managing People within the project team
Maintaining the balance between technical and managerial project functions
Coping with risk – ensuring the risk assessment done to an adequate level and acceptable trade-offs are made;
Surviving organisations contraints i.e. dealing with organisational politics

## Slide 40: PLANNING AGENT
Ensuring the scope of work is clearly defined and complete task definitions developed
Resource requirements defined
Major timetable milestones identified and agreed
Success criteria for project completion – technical/quality criteria defined
The basis for performance measurement defined and project reporting system in place

## Slide 41: TEAM LEADERSHIP
Guiding the team through the team formation process
Establishing ground rules for team working
Establishing and reinforcing a strong performance ethic within the team;
Acknowledge the value of individual contributions
Balancing the concerns for tasks, people, time and results

## Slide 42: LAUNCHING AN EFFECTIVE TEAM
Establish ground rules
Develop a team mission/purpose
Develop a shared team vision
Develop specific team goals, objectives and performance targets

## Slide 43: RISK MANAGEMENT

## Slide 44: RISK MANAGEMENT

## Slide 45: RISK REGISTER